# MASTER PLAN

Document Control No	: 	VBHC/DES/ /04

Revision No			:

Date of  Revision                    :

| TYPE | PROPOSED PRODUCT MIX (SFT) | ACHIEVED PRODUCT MIX (SFT) | RERA CARPET AREA (SFT) |
| --- | --- | --- | --- |

| NOTE: Increase in saleable area of 2BHK Unit is due to request from sales team to increase the balcony size -905.34 sft Departments | Signature | Date |
| --- | --- | --- |
| Design |  |  |
| MEP |  |  |
| Sales/Marketing |  |  |
| Operations |  |  |

HISTORY OF REVISION S

| Revision No. | Revision Date | Drawing Number | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS |
| --- | --- |
| 1. | Purpose |
| 2. | Process Trigger |
| 3. | Scope and Application |
| 4. | Process Owner 5. |
| 5. | Successor and Predecessor |
| 6. | Responsibilities & Authorities |
| 7. | Definitions and Abbreviations |
| 8. | Process Flow Chart |
| 9. | Process Description |
| 10. | Efficiency measures and effectiveness measures |
| 11. | Risk associated with the process |
| 12. | Formats for maintaining records |
| 13. | Records |
| 14. | Annexure I |

MASTER PLAN

- PURPOSE

Finalize Site-Plan and Project configuration for a given parcel of land.

- PROCESS TRIGGER

This process is triggered once the land is purchased and consultants are appointed.

- SCOPE AND APPLICATION

Applicable to all Land parcels purchased by VBHC

4.0 PROCESS OWNER

Design Head

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: Appointment of Consultants, Detailed tech due diligence

Successor Process:  Sanction Drawings, Project Master Schedule

- RESPONSIBILITY AND AUTHORITY

- Lead Architect Responsible for Master plan

- Service heads responsible for respective service inputs

- Technical sign-off from Design Head

- Final signoff by the Marketing Head and Operations Head

- DEFINITIONS & ABBREVIATIONS

- STP-Sewage Treatment Plant

- RBH – Regional Business Head

- SFT – Square Feet

- FGL – Finish Ground Level

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

  - Master planning process starts after all necessary surveys are done and the RBH confirms the Massing option which suits the design brief the best

  - Architectural Master plan is done by arrangement of blocks and allocating space for Service components

  - Area statement is prepared for the Proposed master plan

  - Once the Architectural Components are in place the master plan is reviewed to finalize the Road, FGL, STP, structure and any other plumbing or electrical requirements

  - The Master plan and area statements are updated after the review

  - The Master plan along with Ball Park estimation is sent for approval of the RBH

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures:

- Time taken to finalize the master plan

Effectiveness Measures:

- FSI achieved

- Cost/sqft of the proposed option

- RISK ASSOCIATED WITH THE PROCESS

There's a very high likelihood that the Massing Layout (done at the feasibility stage) will have to be reworked during the Master-Planning phase due to Changed Boundaries, immovable features on the site and drain points (revealed by the Infra-Survey).

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

- Area statements

- RECORDS

i.   Unit plans    -

ii.  Masterplan   -

iii. Area statement -