R1 BUDGET

Document Control No	: 	VBHC/EST/P/01

Revision No			:	Rev 1.1

Date of  Revision                    :  	31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Azhar Ahmad |  |  |
| Reviewed By | Kumar GVS |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 1 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 2 |
| 10. | Efficiency measures and effectiveness measures | 3 |
| 11. | Risk associated with the process | 3 |
| 12. | Formats for maintaining records | 3 |
| 13. | Records | 3 |
| 14. | ANNEXURE | I |

R1 BUDGET

- PURPOSE

To calculate indicative construction cost based on master plan and concept details.

- PROCESS TRIGGER

Master Plan

- SCOPE AND APPLICATION

This process is applicable to all ongoing and new projects of VBHC.

- PROCESS OWNER

Head – Estimation

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: Master plan including (D)

Successor Process:  Securing Project Finance (FIN)

- RESPONSIBILITY AND AUTHORITY

Budget review	:	Head Estimation

- DEFINITIONS & ABBREVIATIONS

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

  - Master plan received from Design Dept. is the essential Input to prepare R1 Project Budget by Estimation dept.

  - Other inputs (Such as Specifications, Phasing Plan etc.) are considered, if available, for budget preparation.

  - Based on inputs available budget is prepared and the same is reviewed by Head – Estimation.

  - If any changes are recommended by Head – Estimation, then

    - For estimation changes, the changes are incorporated and project budget is prepared by Estimation dept. which is an R1 Budget

    - For suggested design changes, the Design team is informed by Estimation dept. If revised inputs are received from design, same are incorporated for budget preparation.

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures:

Effectiveness Measures:  Number of days taken to release R1 budget from the trigger

- RISK ASSOCIATED WITH THE PROCESS

The risk is on margins if the sales pricing is done based on this budget.

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

R1 Budget

- RECORDS

Record of R1 & R2 Budgets – Minimum Retention Period – Till Project Completion

- ANNEXURE I;

| Name of Format | Code |
| --- | --- |
| R1 Budget | VBHC/EST/F/01 |

\