PROJECT FINANCIAL CLOSURE

Document Control No	: 	VBHC/FIN/P/03

Revision No			:	Rev 1.0

Date of  Revision                    :  	31st  August 2013

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By |  |  |  |
| Reviewed By |  |  |  |
| Approved By |  |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 1 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 2 |
| 10. | Efficiency measures and effectiveness measures | 3 |
| 11. | Risk associated with the process | 3 |
| 12. | Formats for maintaining records | 3 |
| 13. | Records | 3 |

PROJECT FINANCIAL CLOSURE

- PURPOSE

To complete all project-related financial transactions, finalize and close the entire project related financial accounts.

- PROCESS TRIGGER

This process is triggered once the project construction is regarded as complete, compliance with legal laws and all applicable approvals for handover obtained.

3.0 SCOPE AND APPLICATION

All VBHC projects.

4.0 PROCESS OWNER

Finance – Head / Controller

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: Milestone Billing and Collection (CRM,P44)

Successor Process: END

- RESPONSIBILITY AND AUTHORITY

Verification of completion of statement of work: PMC department

Completion and closure of all financial transactions : Finance Controller

- DEFINITIONS & ABBREVIATIONS

C.F.O: Chief Financial Officer

M.D: Managing Director

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

9.1 The deadline date for the completion of all financial transactions and closing of financial accounts is established, in advance, and published to all project staff and vendors.

9.2 All acceptance criteria in the Statement of Work is verified to have been met by the PMC department.

9.3 The finance controller completes and closes all the following transactions:

- Bank accounts

- Fixed deposits

- Recoverable from subsidiaries

- Customer money received

- Payment for loans and creditors

- Any tax liabilities

- Any advances from staff

- Employee transfer ( in accordance with the HR department)

- Close out mortgages

- Minority interest calculations

- Ensure statutory liabilities

9.4 Report project profitability to investors.

9.5 Financial Closure report prepared by the finance department.

9.6 Approved by the C.F.O and MD.

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures: Number of days to approve closure report

Effectiveness Measures:

- RISK ASSOCIATED WITH THE PROCESS

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

- RECORDS

Financial Closure Report