MEASUREMENT, CERTIFICATION AND PAYMENT

Document Control No	: 	VBHC/OPE/P/05

Revision No			:	Rev 1.1

Date of  Revision                    :  	31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Shivaprasad |  |  |
| Reviewed By | Kumar GVS |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 1 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 3 |
| 10. | Efficiency measures and effectiveness measures | 3 |
| 11. | Risk associated with the process | 3 |
| 12. | Formats for maintaining records | 4 |
| 13. | Records | 4 |

MEASUREMENT, CERTIFICATE AND PAYMENT

- PURPOSE

To Process the measurement, ceritification and payment to contractors for the work done.

- PROCESS TRIGGER

The process is triggered once an particular item of work is completed.

- SCOPE AND APPLICATION

All VBHC projects

- PROCESS OWNER

Head: Operation

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor: Site Coordination (P29, PMC)

Successor: Contract Management (P26,P&C )

- RESPONSIBILITY AND AUTHORITY

- Measurement of Quantities of work done : Site Engineers

- Preparation of Measurement books : Site Engineers

- Rechecking of Measurements : Billing Manager

- Approval of R.A bills: AGM and Finance Department

- Release of Payment : Finance Department

- DEFINITIONS & ABBREVIATIONS

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

  - The quantities of work done  are measured by the Site engineers monthly and entered in the measurement books which are specific to VBHC.

  - The site engineers prepares the measurement books and submit it to the billing department,

  - The measurements are completely rechecked and verified on site or else with reference to working drawing by the billing manager. In the case of any hold up or issues with the quality, a debit note is raised against the contractor.

  - After verification the billing department prepares the RA bills in Quadra. If Quadra is not initially installed, the measurement books are sent to the contracts department in the head office. The contracts department computes the RA bill.

  - Prepared RA bills are sent for approval to AGM and Business Head. The AGM or Business head can recheck the bills. They have the authority to hold up the bills due to any reason.

  - After the approval , the R.A bills are accessed by the finance department. In the case where Quadra is not installed, then the contracts department sends the bills to the finance department.

  - Finance department recovers the advances paid and releases the balance payments by cheque.

10.  EFFECIENCY MEASURE AND EFFECTIVENESS MEASURE

Efficiency Measures:

Ensuring rechecking of measurements

Effectiveness Measures:

- RISK ASSOCIATED WITH THE PROCESS

If proper measurement and billing is not carried out, it could lead to financial losses.

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

RA Bills generated through Quadra

13. RECORDS

Measurement Books