METHOD STATEMENT AND CHECKLIST

Document Control No	: 	VBHC/QUA/P/02

Revision No			:	Rev 1.1

Date of  Revision                   :  	31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Rakshith |  |  |
| Reviewed By | Shivaprasad |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 2 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 3 |
| 10. | Efficiency measures and effectiveness measures | 4 |
| 11. | Risk associated with the process | 4 |
| 12. | Formats for maintaining records | 4 |
| 13. | Records | 4 |
| 14 | Annexure I | 5 |

METHOD STATEMENT AND CHECK LIST

- PURPOSE

To develop Method Statements and Check Lists to demonstrate our understanding of the project requirements and the detailed methodology required to carry out project activities.

- PROCESS TRIGGER

None

- SCOPE AND APPLICATION

All construction activities at all VBHC sites

- PROCESS OWNER

Asst. Manager – Quality

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: None

Successor Process:  Construction

- RESPONSIBILITY AND AUTHORITY

- DEFINITIONS & ABBREVIATIONS

- Writing method statements		: Asst. Manager – Quality

- Approving method statements	: COO

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

  - A list of all works/activities required to be executed at VBHC projects is prepared. From this a list of method statements that need to be documented is drawn up.

  - Method Statement and its associated Check Lists are prepared by Asst. Manager – Quality.

  - The Method Statement should descried the following:

- The correct method of carrying out the activities for a specific job.

- Procedure to provide an induction document that worker must read and understand before starting a job.

- Guidelines to meet legal requirements, that is, hazard identification and control.

- Guideline to program the work, materials, time, staff, and to anticipate possible problems

- Parameters that define the quality of the output and items of inspection.

    - The Method Statement and Checklist are prepared at the beginning of the project and are expanded when new information becomes known throughout the project period.

  - Prepared Method Statement and Check Lists are sent for review to Quality Consultant and the recommendations are incorporated in the method statement.

  - The final method statement document  is approved by COO

  - The Method Statements and Check Lists are documented by Asst. Manager – Quality and sent to OP dept. for construction activities related check Lists.

  - The method statements are periodically reviewed for their continued applicability.

    - In case repeated or frequent defects or non-conformities are reported related to any method statement, the same is reviewed with a view to identifying root cause attributable to the document and eliminating the same by suitable revisions

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures:

Effectiveness Measures: Quality of construction achieved based on the method statement

- RISK ASSOCIATED WITH THE PROCESS

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

- RECORDS

Method Statements of all the activities – Minimum Retention Period - Permanent

Check Lists of all the activities – Minimum Retention Period – Till Project Completion

ANNEXURE I

| Name of Format | Code |
| --- | --- |
| Finishing Checklist - Floor Tile - Pre Check | VBHC/QUA/F/04 |
| Finishing Checklist - Floor Tile - Post Check | VBHC/QUA/F/05 |
| Finishing Checklist - Granite / Marble | VBHC/QUA/F/06 |
| Finishing Checklist - Painting | VBHC/QUA/F/07 |
| Finishing Checklist - Wall Tile | VBHC/QUA/F/08 |
| Finishing Checklist - Waterproofing - Bath/Toilet | VBHC/QUA/F/09 |
| Finishing Checklist - Waterproofing - Construction Joint | VBHC/QUA/F/10 |
| Finishing Checklist - Waterproofing - OHT | VBHC/QUA/F/11 |
| Finishing Checklist - Waterproofing - Terrace | VBHC/QUA/F/12 |
| Finishing Checklist - Wood Works | VBHC/QUA/F/13 |
| Finishing Checklist - Waterproof - Expansion joint | VBHC/QUA/F/14 |
| Structure checklist - beams & slabs | VBHC/QUA/F/15 |
| Structure checklist - Clearance from structural works | VBHC/QUA/F/16 |
| Structure checklist - Column | VBHC/QUA/F/17 |
| Structure checklist - Excavation | VBHC/QUA/F/18 |
| Structure checklist - Footing | VBHC/QUA/F/19 |
| Structure checklist - Formwork | VBHC/QUA/F/20 |
| Structure checklist - PCC | VBHC/QUA/F/21 |
| Structure checklist - Reinforcement | VBHC/QUA/F/22 |
| Structure checklist - Soling | VBHC/QUA/F/23 |
| Structure checklist - Wall | VBHC/QUA/F/24 |
| Structure checklist – western form | VBHC/QUA/F/25 |
| Plumbing - Pressure Test format | VBHC/QUA/F/26 |
| Plumbing - CP Sanitary | VBHC/QUA/F/27 |
| Plumbing - Handing Over | VBHC/QUA/F/28 |
| Plumbing - CP & Sanitary work | VBHC/QUA/F/29 |
| Electrical - Clearance | VBHC/QUA/F/30 |
| Electrical - Kit Fixing - Internal | VBHC/QUA/F/31 |