BUDGET TRACKING, COST CONTROL AND REVISIONS

Document Control No	: 	VBHC/EST/P/03

Revision No			:	Rev 1.1

Date of  Revision                    :  	31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Azhar Ahmad |  |  |
| Reviewed By | Kumar GVS |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 1 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 4 |
| 10. | Efficiency measures and effectiveness measures | 4 |
| 11. | Risk associated with the process | 4 |
| 12. | Formats for maintaining records | 5 |
| 13. | Records | 5 |
| 14 | Annexure I | 6 |

BUDGET TRACKING, COST CONTROL AND REVISIONS

- PURPOSE

To track the Cost Escalation due to materials and price variance and evaluate financial impact

- PROCESS TRIGGER

This process is triggered when project construction starts and is an ongoing process until project completion.

- SCOPE AND APPLICATION

This process is applicable to all ongoing and new projects of VBHC.

- PROCESS OWNER

Head – Estimation

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: Project Budget R2 	(EST)

Successor Process:  Procure Materials (P&C), Appoint Contractors (P&C)

- RESPONSIBILITY AND AUTHORITY

Budget approval by		:	Head Estimation.

- DEFINITIONS & ABBREVIATIONS

IT 		:	Information Technology

OP		:	Operations Department

- PROCESS FLOW CHART

MATERIAL VARIANCE

PRICE VARIANCE

- PROCESS DESCRIPTION

  - Material Variance:

    - For any Design changes or changes at site, estimation is prepared for additional items required by Estimation team.

    - Budget request is send for additional items required Manager – Estimation.

    - If there are any suggestions given for cost reduction in budget, intimation is given by Manager – Estimation to design team to review the design and to OP dept to review the changes at site.

    - If there are no suggestions for cost reduction, Budget is approved by Head Estimation.

    - Estimation details of approved additional items are entered into QUADRA by Manager – Estimation.

    - Budget impact is noted by Manager – Estimation.

  - Price Variance:

    - Price Variance Report is received from Business Excellence dept by Manager – Estimation.

    - The same is analysed Manager – Estimation for the cause of Variance.

    - Based on the analysis, the estimation and purchase department will plan the course of action and start implementing the same.

    - Budget impact is noted Manager – Estimation.

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures: Deviation between R1 and R2 Budget

Effectiveness Measures:

- RISK ASSOCIATED WITH THE PROCESS

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

- RECORDS