PRE-DELIVERY INSPECTIONS

Document Control No	: 	VBHC/QUA/P/04

Revision No			:	Rev 1.1

Date of  Revision                   :  	31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Ramesh |  |  |
| Reviewed By | Nagesh |  |  |
| Approved By | Kumar GVS |  |  |

HISTORY OF REVISIONS

| Revision No. | Revision Date | Chapter/clause no. & text affected | Reason for Revision |
| --- | --- | --- | --- |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 2 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 3 |
| 10. | Efficiency measures and effectiveness measures | 4 |
| 11. | Risk associated with the process | 4 |
| 12. | Formats for maintaining records | 4 |
| 13. | Records | 4 |
| 14 | Annexure I | 5 |

PRE – DELIVERY INSPECTIONS

- PURPOSE

To establish a procedure for the control of Pre – Delivery so as to ensure that all terms of the contract have been met, that the home is substantially completed before handover to customer.

- PROCESS TRIGGER

This process triggers when Operations dept. handovers the project to Quality Dept. for Pre – Delivery Inspections

- SCOPE AND APPLICATION

This procedure applies to all flats and facilities to be handed over to a VBHC customer.

- PROCESS OWNER

Asst. Manager – Quality

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor Process: Construction

Successor Process:  Handover to customer

- RESPONSIBILITY AND AUTHORITY

Pre – Handing over Inspection Report signed by Block In – charge and Quality In – charge

The Asst. Manager – Quality is responsible for all requirements of Pre – Delivery Inspections of this procedure.

- DEFINITIONS & ABBREVIATIONS

- CRM		: Customer Relationship Management

- PROCESS FLOW CHART

- PROCESS DESCRIPTION

  - After Operations dept. handovers the project to Quality dept. for Pre – Delivery Inspections, the inspection is carried out by Quality dept. to record any damaged, incomplete or missing items, or anything that is not operating properly.

  - If any Snags are found, they are recorded in Snag list by Quality dept. and Snag list is sent to Operations Dept. for rectification.

  - Pre – handing over Inspection Report is prepared by Asst. Manager – Quality and sent to CRM department, including the snag list

  - After all the rectifications it is forwarded to CRM dept for Property Registration Process

- EFFECIENCY MEASURES AND EFFECTIVENESS MEASURES

Efficiency Measures: Average time taken for completion of pre-handover inspection per flat

Effectiveness Measures: Average number of snags reported by the customers per flat

- RISK ASSOCIATED WITH THE PROCESS

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

Snag Checking Status Form

Snag Analysis Report

- RECORDS

Pre – Handing Over Inspection Report – Minimum Retention Period – Till Project Completion

Snag list – Minimum Retention Period – Till Project Completion

ANNEXURE I

| Name of Format | Code |
| --- | --- |
| Snag Analysis Report | VBHC/QUA/F/33 |
| Snag Checking Status Form | VBHC/QUA/F/34 |