POST HANDOVER MAINTENANCE

Document Control No	:      VBHC/PMC/P/06

Revision No			:       Rev 1.1

Date of  Revision                    :       31st August 2023

|  | Name/Designation | Signature | Date |
| --- | --- | --- | --- |
| Written By | Shivaprasad |  |  |
| Reviewed By | Kumar GVS |  |  |

TABLE OF CONTENTS

| SL No. | CONTENTS | PAGE NO. |
| --- | --- | --- |
| 1. | Purpose | 1 |
| 2. | Process Trigger | 1 |
| 3. | Scope and Application | 1 |
| 4. | Process Owner 5. | 1 |
| 5. | Successor and Predecessor | 1 |
| 6. | Responsibilities & Authorities | 1 |
| 7. | Definitions and Abbreviations | 1 |
| 8. | Process Flow Chart | 2 |
| 9. | Process Description | 2 |
| 10. | Efficiency measures and effectiveness measures | 4 |
| 11. | Risk associated with the process | 4 |
| 12. | Formats for maintaining records | 4 |
| 13. | Records | 4 |
| 14. | Annexure I | 5 |

POST HANDOVER MAINTENANCE

- PURPOSE

To ensure proper maintenance of property after the handover of the project to the customers.

- PROCESS TRIGGER

The process is triggered once the property is handed over to the customers

- SCOPE AND APPLICATION

All VBHC projects

- PROCESS OWNER

Head : PMC

- PREDECESSOR AND SUCCESSOR PROCESSES

Predecessor :Handover to Customers (P53,CRM)

Successor : Formation of RWA and Handover Project Maintenance (P16,Leg),END

- RESPONSIBILITY AND AUTHORITY

- Charting out activities: Operations Department

- Purchase of all required items : Purchase Department

- DEFINITIONS & ABBREVIATIONS

- PROCESS FLOW CHART

Handover of apartment to owners

END

If there are any complaints: The customers report to maintenance office

If any complaints are very common and frequent , the quality team is informed to find a long term solution

Daily Maintenance

- Housekeeping

- Plumbing

- Electrical

- Gardening

Appointment of in house maintenance team

Setting up of maintenance office

- PROCESS DESCRIPTION

  - Authorization of possession of the VBHC home is given to the owner i.e. the apartments are handed over.

  - Applicants and vendors are interviewed and selected in order to form an in house maintenance team. This is carried out when the projects near completion.

  - A maintenance office is set up.

  - Maintenance is done on a daily basis or carried out when a customer raises a complaint. The customer fills in a form stating the nature of the complaint. The complaint is immediately registered and rectified immediatetly.

  - Maintenance  that is carried out on a daily basis:

- Housekeeping

  - Waste is removed from each home.

  - Cleaning of: Corridor, Lifts, Electric Shafts, Fire hydrants, Staircase and Common Areas.

  - Segregation of Waste into wet and dry waste.

- Plumbing

  - Water levels in tanks are checked

  - Checking for any leakage is carried out

  - Any complaints are attended to immediately

- Electrical

  - All common lights are checked

  - All common electrical fixtures are checked.

  - Lift lights are checked

- Gardening

  - Gardens are cleaned on a daily basis

  - Removal of common waste

  - If there are common complaints, the quality team will be informed  about them in order to find out a long term solution.

10.0 EFFECIENCY MEASURE AND EFFECTIVENESS MEASURE

Efficiency Measures:

- Appointment of trained personnel for the in house team

- Mean time for complaint resolution

Effectiveness Measures:

- RISK ASSOCIATED WITH THE PROCESS

If proper maintenance not carried out, there will be an increase in complaints.

- FORMATS FOR MAINTAINING RECORDS GENERATED IN THE PROCESS

Maintenance Department Service Report

- RECORDS

Daily maintenance Register

ANNEXURE I.

| Name of Format | Code |
| --- | --- |
| Maintenance Department Service Report | VBHC/PMC/F/06 |
| Plumbing Job Sheet | VBHC/PMC/F/07 |
| Civil Job Sheet | VBHC/PMC/F/08 |
| Electrical Job sheet | VBHC/PMC/F/09 |